Customer: TB-RPG
Team: Random Cocktail Generator
Week: Monday October 31st to Sunday November 6th
State of the Project:
The project continues to come along nicely.
Was I shown a working prototype?
No

How well did the project follow my priorities in the previous week?
Overall, yes.
Smoothies have been extracted.
Thematic elements haven't been added to random name generator, however code now works for the random name generator.
More prototype design occurred.

Priorities for next week
No Priorities! They've got to work on localization. However I came up with priorities for the week after this one.
I prioritized their ToDo list (pending their approval, of course).

- BackEnd: Develop python code for Recipe Feature
- User Stories: further develop user stories
- GUI: Recipe feature
- Design: add random drink generator to fridge page
- Feature: Random drink generator from fridge feature
- Dictionaries: adjectives to be entered and updated
- GUI: Fridge feature
- Design: sound control
- GUI: sound control
- Feature: sound on start up
- Feature: add sounds for buttons
- Prototype Design: login screen design

I also prioritized their customer wants list (also pending approval)
- Design: A tour of the website application, a tutorial for first time users of how to use the application.
- Design: Random generator feature having its own sound, such as a machine making a drink

Then I requested they add these to the "Customer Requests Column"
- "Post-Production-Design: Design sports theme buttons",
- "Post-Production-Design: Design Sports theme button sounds",
- "Post-Production-Design: Design sports theme startup image",
- "Post-Production-Design: Add 'change theme' option somewhere in the app.",
- "Post-Production-Design: Adjectives for sportsiness",
- "Design: A gif of "robot computing drink" that's shown for 2-3 seconds when user asks for randomly generated cocktail."

The "Post-Production Design" category (I came up with) which is meant to keep the design team busy if they run out of stuff to do. The Database/GUI programmers won't have to implement it. We will see whether they accept it or not.