Customer: TB-RPG
Team: Random Cocktail Generator
Week: Monday October 10th to Sunday October 16th

State of the Project:
The RCG project continues to come along nicely. However I am unsure if all team members are working their full potential. I was told one team member put in a full work weak building user stories, but then did not see them. As a result, I spent Friday with Ryan working on user stories.

Was I shown a working prototype?
Yes, I saw a prototype for showing drinks based on what's in the fridge, and for getting a random recipe.

How well did the project follow my priorities in the previous week?
I didn't see any development on user stories – Tyler didn't get a chance to do them (was busy over the weekend with Hackathan). I didn't see any selection of what sounds will be in the application. We did discuss the idea of putting the app into alpha/beta testing – we're tabling the idea for now until the application is in a much more fully formed state.

Priorities for next week
Create a prototype for generating a random cockatil (not based on fridge or from a list of recipes – truly random).

Some more priroities from last week: Finish up on the user stories. Find a list of candidate sound effects for when the user clicks a button. I like the sound of a wine bottle being opened, but I also like sci-fi spacey sounds like the Star Trek ship taking off.